WSDOT CRA/CEVP  PREP SESSION

SR ### Project Name (Book Title if available)

DATE

###### Building and Room Name

###### Address Line 1

### Address Line 1

Telephone Number of Reception Desk

| # lead & # time Typical Minutes | # PREP SESSION OBJECTIVES | # Outcome |
| --- | --- | --- |
| CREM 10 | Welcome, sign-in, Introduction and Agenda Review | A good start. |
| CREM Risk Leads Cost Leads 20 | - Brief Overview of CRA/CEVP Process - Estimates are not a single number; - Risk identification and quantification; - Transforming a cost estimate to a validated base; - Modeling and CRA/CEVP results. | Understanding how this works. |
| Project Team 40 | - Review project - Describe the project and characteristics; - Review Schedule and cost risk issues, constraints; - Identify project elements for validation; - Identify alternatives and scenarios. | Understand project features and work elements. |
| Risk Lead 50 | - Develop draft flowchart(s) for project - Create an abstract of the project schedule. | PRODUCT: Flowchart of project to be used in workshop. |
| 15 | Break |  |
| All 50 | - Identify workshop participants – roles/expectations - Project team attendees; - Cost and Risk Attendees; - Subject Matter Experts (WSDOT & external); - Coordination of Time; - Roles and expectations. | PRODUCT: Workshop attendee list. Whom will be needed and when. |
| All 10 | - Summarize Meeting - List Action Items, due dates and lead person; - Identify any other action items for workshop (for example preliminary cost review, communication, and coordination with specialty groups); - Agree on Length of Workshop and Agenda - Summarize deliverable due dates:  Base estimate, scenarios, draft and final report. - Adjourn | Know exactly what you will do when you leave to prepare for the workshop. |